Milestone 1: Database & Data Models

Tasks:

- Design MySQL database schema (Users, Accounts, Roles, Suppliers, Products, Procurement Requests, Bids, Orders, Payments, Product (Items), Audit Logs).

- Implement Laravel Eloquent models with relationships.

- Seed initial roles & permissions.

Deliverable:

- Database schema finalized & migrated.

- Eloquent models with relationships set up.

- Role-based permissions seeded.

Milestone 2: Authentication & User Management

Tasks:

- Implement user registration, login, and password reset (Laravel Auth).

- Set up RBAC (Admin, Procurement Officers, Suppliers) with middleware.

- Implement email verification & notifications.

Deliverable:

- Secure authentication system.

- Role-based access control (RBAC) applied.

- Email verification & password reset functionality.

Milestone 3: Supplier & Product Management

Tasks:

- Create Admin Dashboard

- Implement supplier registration with admin approval.

- Develop supplier profile management.

- Implement product catalog & category management.

Deliverable:

- Supplier management system with admin approval.

- Supplier profiles & product catalog functional.

- Admin Portal with partial functionality.

Milestone 4: Procurement Request & Approval Workflow

Tasks:

- Develop procurement request submission system.

- Implement multi-level approval workflow (Budget Control Officer → Manager → Procurement Officer).

- Set up email notifications for request approvals.

Deliverables:

- Procurement request system functional.

- Multi-level approval workflow implemented.

- Email notifications integrated.

Milestone 5: Bidding & Evaluation

Tasks:

- Enable suppliers to submit bids for procurement requests.

- Implement bid evaluation & selection workflow.

- Set up notifications for bid status updates.

Deliverable:

- Functional bidding system.

- Bid evaluation process implemented.

- Notification system for bid updates.

Milestone 6: Order Processing & Payment Integration

Tasks:

- Implement purchase order generation & tracking.

- Integrate local payment gateway (Chappa) for supplier payments.

- Ensure order status tracking (Pending, Approved, Completed).

Deliverables:

- Purchase order system functional.

- Payment integration completed.

- Order tracking workflow implemented.

Milestone 7: Reporting, Audit Logs & Security

Tasks:

- Implement audit logging for procurement actions.

- Develop reporting dashboard with procurement insights (Laravel Charts, Chart.js).

- Apply security best practices (validation, encryption, access controls).

Deliverables:

- Audit log system tracking key actions.

- Reporting dashboard implemented.

- Security policies applied.

Milestone 8: UI/UX Enhancements, Testing & Deployment

Tasks:

- Ensure full mobile responsiveness (Bootstrap/Material UI).

- Conduct unit tests & integration tests.

- Fix bugs, optimize performance & deploy on-premise.

- Provide technical documentation & user guides.

Deliverables:

- Fully responsive, user-friendly UI.

- Tested and optimized system.

- Live deployment & documentation completed.